PROOF OF CONCEPT

PRODUCT REQUIREMENTS DOCUMENT

Satoshi Bets

AI-Native Prediction Market on Bitcoin

| Document | PoC PRD v1.0 |
| --- | --- |
| Date | February 22, 2026 |
| Author | Kunal Drall — XXIX Labs (29Projects) |
| Grant Track | Stacks Getting Started Grant |
| Grant Amount | $10,000 USD (in STX) |
| Duration | 10 Weeks |
| Deliverable | Testnet-Ready PoC with AI Integration |

Built on Stacks  •  Settled in sBTC  •  Secured by Bitcoin

CONFIDENTIAL — For Stacks Endowment Grant Review Only

# Table of Contents

# Purpose & Scope

This document defines the technical requirements, architecture, interfaces, and acceptance criteria for the Satoshi Bets Proof of Concept (PoC). It serves as the build specification for the 10-week development sprint funded by the Stacks Getting Started Grant.

WHAT THIS POC PROVES - Technical feasibility of a prediction market on Stacks using Clarity smart contracts and sBTC collateral - AI integration is viable and valuable — market generation, research assistance, autonomous liquidity, and event resolution - User experience is compelling enough to warrant mainnet development and further funding - The architecture supports scaling to production without fundamental redesign

WHAT THIS POC IS NOT - Not a production-ready platform — deployed on testnet only, not audited - Not a complete product — community market creation, governance, and cross-chain features are excluded - Not a financial product — no real funds, no regulatory obligations at PoC stage

## Success Criteria

The PoC is considered successful when all of the following are met:

| # | Criterion | Measurement | Target |
| --- | --- | --- | --- |
| SC-1 | Smart contracts deployed on Stacks testnet | Stacks Explorer verification | 3 contracts, all functions callable |
| SC-2 | End-to-end trading flow functional | Demo walkthrough | User can: connect wallet → browse markets → buy shares → view portfolio → claim winnings |
| SC-3 | AI Market Generator operational | Generation logs + curator dashboard | 20+ market proposals generated, >70% approval rate |
| SC-4 | AI Research Assistant functional | Live demo in frontend | Returns contextual research brief for any market within 10 seconds |
| SC-5 | AI Market Maker deployed | Testnet transaction history | Active liquidity in all markets, spread <5% within 24h of market creation |
| SC-6 | Community testnet participation | On-chain analytics | 50+ transactions from 15+ unique wallets |
| SC-7 | Documentation complete | GitHub repository | Architecture docs, contract docs, API docs, user guide |

# System Architecture

## Architecture Overview

Satoshi Bets follows a three-tier architecture: on-chain contracts (Stacks/Clarity), off-chain AI services (Node.js backend), and client frontend (React). The AI layer communicates with on-chain contracts via Stacks.js SDK.

| Tier | Component | Technology | Hosting |
| --- | --- | --- | --- |
| On-Chain | Smart Contracts (3) | Clarity on Stacks L2 | Stacks Testnet |
| On-Chain | Collateral | sBTC (SIP-010 token on testnet) | Stacks Testnet |
| Off-Chain | AI Service | Node.js + TypeScript | Railway / Render |
| Off-Chain | AI APIs | Claude API, NewsAPI, CoinGecko, Twitter API | Third-party |
| Off-Chain | Price Oracle Relay | Pyth Network SDK | Self-hosted |
| Client | Frontend | React + Vite + Stacks.js + TailwindCSS | Vercel |
| Client | Wallet | Leather / Xverse browser extension | User’s browser |

## Data Flow

The following sequence describes the core trading flow:

# Smart Contract Specifications

All contracts are written in Clarity and deployed on Stacks testnet. Clarity is a decidable language — contract behavior can be fully analyzed before deployment, preventing reentrancy attacks and unexpected state changes.

## Contract 1: market-factory.clar

Purpose: Creates and manages prediction markets. Each market is a binary Yes/No outcome with defined resolution criteria.

### Data Model

| Map / Variable | Type | Description |
| --- | --- | --- |
| markets | map uint { ... } | Market ID → Market details (question, end-block, status, oracle-type, creator) |
| market-count | data-var uint | Auto-incrementing market ID counter |
| admin | data-var principal | Contract admin (deployer initially) |
| authorized-creators | map principal bool | Whitelist of addresses allowed to create markets |

### Market Data Structure

(define-map markets uint {

question: (string-utf8 256),

description: (string-utf8 1024),

category: (string-ascii 32),

end-block: uint,

resolution-source: (string-utf8 256),

oracle-type: (string-ascii 16),    ;; "price" | "ai" | "manual"

status: (string-ascii 16),          ;; "active" | "paused" | "resolved"

outcome: (optional bool),            ;; none until resolved

creator: principal,

created-at: uint

})

### Public Functions

| Function | Parameters | Returns | Access Control | Description |
| --- | --- | --- | --- | --- |
| create-market | question, description, category, end-block, resolution-source, oracle-type | (ok uint) market-id | authorized-creators only | Creates a new market, increments counter, initializes AMM pool |
| get-market | market-id: uint | Market details tuple | Public (read-only) | Returns all market data for a given ID |
| get-active-markets | — | List of active market IDs | Public (read-only) | Returns all markets where status = active |
| pause-market | market-id: uint | (ok bool) | Admin only | Sets market status to paused (emergency) |
| resume-market | market-id: uint | (ok bool) | Admin only | Resumes a paused market |
| set-admin | new-admin: principal | (ok bool) | Current admin only | Transfers admin privileges |
| add-creator | creator: principal | (ok bool) | Admin only | Authorizes an address to create markets |

### Error Codes

| Code | Name | Trigger |
| --- | --- | --- |
| u100 | err-not-authorized | Caller is not admin or authorized creator |
| u101 | err-market-not-found | Market ID does not exist |
| u102 | err-market-ended | Market end-block has passed |
| u103 | err-market-not-active | Market is paused or already resolved |
| u104 | err-invalid-params | Empty question, past end-block, etc. |

## Contract 2: market-amm.clar

Purpose: Implements Constant Product Market Maker (CPMM) for price discovery. Users buy/sell Yes and No shares using sBTC. Handles payout distribution after resolution.

### AMM Mechanics

The AMM uses a modified constant product formula (x × y = k) where x = Yes shares in pool, y = No shares in pool. This ensures prices always sum to approximately 1 sBTC (100¢ Yes + 0¢ No or vice versa).

PRICE CALCULATION Price of Yes share: y / (x + y) Price of No share: x / (x + y) Example: Pool has 600 Yes, 400 No. Yes price = 400/1000 = 0.40 sBTC (40¢). No price = 600/1000 = 0.60 sBTC (60¢). Payout: If outcome = Yes, each Yes share redeems for 1.0 sBTC. If outcome = No, each No share redeems for 1.0 sBTC. Losing shares expire worthless.

### Data Model

(define-map pools uint {

yes-shares: uint,         ;; Yes shares in pool

no-shares: uint,          ;; No shares in pool

total-liquidity: uint,    ;; Total sBTC deposited

fee-rate: uint,           ;; Trading fee in basis points (e.g., 200 = 2%)

resolved: bool,

winning-side: (optional bool)   ;; true = Yes won, false = No won

})

(define-map positions { market-id: uint, owner: principal } {

yes-shares: uint,

no-shares: uint,

total-invested: uint      ;; sBTC spent (for P&L calculation)

})

### Public Functions

| Function | Parameters | Logic | Access |
| --- | --- | --- | --- |
| initialize-pool | market-id, initial-yes, initial-no | Called once when market is created. Sets initial pool reserves. Requires sBTC deposit from market creator. | market-factory only |
| buy-shares | market-id, side (bool), amount (uint) | Transfers sBTC from user. Calculates shares received using CPMM formula. Deducts fee. Updates pool state and user position. | Any user |
| sell-shares | market-id, side (bool), shares (uint) | Burns shares, returns sBTC to user minus fee. Updates pool reserves and position. | Share holder only |
| claim-winnings | market-id | After resolution: calculates winning shares owned, transfers sBTC payout (1 sBTC per winning share minus fee). Burns all shares. | Winning share holder |
| get-price | market-id | Returns current Yes and No prices as tuple. Read-only. | Public |
| get-position | market-id, owner | Returns user’s share balances and investment. Read-only. | Public |
| get-pool | market-id | Returns full pool state. Read-only. | Public |
| resolve | market-id, outcome (bool) | Sets winning side, marks pool as resolved. Called by oracle-registry after finalization. | oracle-registry only |

### Fee Structure (PoC)

| Fee Type | Rate | Recipient | Purpose |
| --- | --- | --- | --- |
| Trading fee (buy) | 2% (200 bps) | Protocol treasury | Revenue from every share purchase |
| Trading fee (sell) | 1% (100 bps) | Protocol treasury | Revenue from early exits |
| Claim fee | 1% (100 bps) | Protocol treasury | Revenue from winning payouts |
| Market creation | 0.001 sBTC | Protocol treasury | Spam prevention |

## Contract 3: oracle-registry.clar

Purpose: Manages oracle authorization, resolution submission, dispute mechanism, and finalization. Supports three oracle types: automated (Pyth), AI-assisted (LLM agent), and manual (multi-sig committee).

### Data Model

(define-map oracles principal {

oracle-type: (string-ascii 16),   ;; "automated" | "ai" | "manual"

name: (string-utf8 64),

active: bool

})

(define-map resolutions uint {

market-id: uint,

outcome: bool,

submitted-by: principal,

submitted-at: uint,

evidence: (string-utf8 512),

confidence: uint,             ;; 0-100 (AI oracle confidence score)

dispute-deadline: uint,        ;; block height

disputed: bool,

finalized: bool

})

### Resolution Flow

### Public Functions

| Function | Parameters | Access |
| --- | --- | --- |
| register-oracle | oracle-address, type, name | Admin only |
| remove-oracle | oracle-address | Admin only |
| submit-resolution | market-id, outcome (bool), evidence (utf8), confidence (uint) | Registered oracle only |
| dispute-resolution | market-id, stake (uint sBTC) | Any user (requires sBTC stake) |
| finalize-resolution | market-id | Anyone (after dispute deadline) |
| override-resolution | market-id, outcome (bool), evidence (utf8) | Manual committee (multi-sig) |
| get-resolution | market-id | Public (read-only) |

### Dispute Economics

To prevent frivolous disputes, challengers must stake sBTC:

- Dispute stake: 5% of market’s total liquidity (minimum 0.01 sBTC)

- If dispute upheld: Challenger receives stake back + penalty from original oracle’s bond

- If dispute rejected: Challenger’s stake is forfeited to protocol treasury

# AI Module Specifications

All AI modules run as off-chain services in a Node.js/TypeScript backend. They interact with on-chain contracts via Stacks.js SDK and with external data via REST APIs.

## Module 1: AI Market Generator

| Property | Specification |
| --- | --- |
| Runtime | Node.js cron job, executes every 4 hours |
| AI Model | Claude 3.5 Sonnet (via Anthropic API) |
| Data Sources | CoinGecko API (crypto prices, market caps, TVL), NewsAPI + GNews (headlines), Twitter/X API (trending crypto topics, Stacks mentions), Stacks API (sBTC metrics, network stats), Federal Reserve calendar (FOMC dates) |
| Output Format | Structured JSON: { question, description, category, resolution_criteria, oracle_type, end_date, initial_probability, confidence } |
| Approval Flow | Generated proposals land in admin dashboard. Curator clicks Approve/Reject. Approved markets are created on-chain via market-factory.create-market. |
| Quality Filters | Reject: duplicate questions (cosine similarity >0.85 with existing markets), resolution date <7 days out, vague/unfalsifiable resolution criteria, prohibited categories |
| PoC Target | 20+ proposals in first week, >70% curator approval rate |

### System Prompt (Simplified)

The market generator uses a structured system prompt that instructs the AI to:

- Scan provided data sources for events with clear binary resolution potential

- Generate questions that are specific, time-bounded, and objectively resolvable

- Write resolution criteria that remove ambiguity (specific data source, exact threshold, precise date)

- Assign oracle type: “price” for anything resolvable via Pyth feed, “ai” for complex events, “manual” for highly contested outcomes

- Estimate initial probability based on available evidence (this seeds the AMM’s starting price)

- Categorize into: Crypto, Stacks, DeFi, Macro, Regulation, Technology, Global

### Example Generated Market

AI-GENERATED MARKET PROPOSAL Question: "Will total sBTC deposits exceed 5,000 BTC by April 30, 2026?" Category: Stacks Resolution Criteria: Resolves YES if the total sBTC minted, as reported on the official Stacks sBTC Dashboard (https://sbtc.stacks.co), exceeds 5,000 BTC at any point before April 30, 2026, 23:59 UTC. Oracle Type: ai (AI agent scrapes sBTC Dashboard API at resolution date) End Date: April 30, 2026 Initial Probability: 0.62 (62% Yes) — based on current 3,000+ BTC deposited with accelerating growth trend Confidence: High — clear data source, objective threshold

## Module 2: AI Research Assistant (“Satoshi AI”)

| Property | Specification |
| --- | --- |
| Runtime | On-demand API (triggered by user interaction in frontend) |
| AI Model | Claude 3.5 Sonnet with web search enabled (Anthropic API) |
| Input | Market question + resolution criteria + current price + user’s natural language query (optional) |
| Output | Research brief: summary, arguments for YES (3-5 points with sources), arguments for NO (3-5 points with sources), key data points, sentiment analysis, confidence assessment |
| Response Time | <10 seconds for cached markets, <20 seconds for fresh research |
| Caching | Responses cached for 15 minutes per market. User-specific queries are not cached. |
| Cost Management | Estimated 500 queries/day at PoC scale = ~$5/day in API costs |
| Safety | AI NEVER recommends a specific bet. It provides balanced information. System prompt enforces this. |

### Frontend Integration

The research assistant appears as a collapsible panel on the market detail page:

- Default state: collapsed with “Ask Satoshi AI” button

- Click to expand: shows auto-generated research brief for the market

- Text input: user can ask follow-up questions in natural language

- Sources: all claims link to original data sources

- Disclaimer: “This is AI-generated research, not financial advice. Always do your own research.”

## Module 3: AI Market Maker

| Property | Specification |
| --- | --- |
| Runtime | Persistent Node.js service, monitors all active markets continuously |
| Strategy | Protocol-owned liquidity agent. Seeds 0.1 testnet sBTC per market at creation. Continuously adjusts position based on external signals. |
| Price Model | Ingests: (1) Pyth price feeds for crypto markets, (2) sentiment score from Twitter/X, (3) news sentiment via Claude API. Generates target probability. If market price deviates >3% from target, places corrective trade. |
| Spread Target | Maintains <5% spread (difference between buy and sell price) within 24h of market creation |
| Risk Limits | Maximum 30% of pool liquidity from AI market maker. Auto-pauses if pool imbalance exceeds 90/10 ratio. |
| Wallet | Dedicated testnet wallet controlled by backend service. Private key stored in environment variables (PoC only; production uses HSM). |

## Module 4: AI Oracle Agent

| Property | Specification |
| --- | --- |
| Runtime | Triggered at market end-block. Cron job checks for markets reaching resolution every hour. |
| AI Model | Claude 3.5 Sonnet with web search (Anthropic API) |
| Process | 1. Fetch market resolution criteria. 2. Search 3+ independent sources for relevant data. 3. Cross-reference findings. 4. Generate resolution: outcome (Yes/No), evidence (source URLs), confidence (0-100). 5. If confidence ≥95: auto-submit to oracle-registry. 6. If confidence <95: flag for human review in admin dashboard. |
| Evidence Format | JSON: { outcome: bool, confidence: uint, sources: [{ url, title, relevant_excerpt }], reasoning: string } |
| Fallback | If AI cannot resolve (insufficient data, conflicting sources): market flagged for manual committee resolution |
| PoC Target | Successfully resolve 5+ testnet markets with evidence-backed reports |

# Frontend Specification

## Technology Stack

| Technology | Version | Purpose |
| --- | --- | --- |
| React | 18+ | UI framework |
| Vite | 5+ | Build tool |
| TypeScript | 5+ | Type safety |
| TailwindCSS | 3+ | Styling (dark theme, Bitcoin orange accents) |
| Stacks.js | Latest | Wallet connection, contract calls, transaction signing |
| Tanstack Query | 5+ | Server state management, caching |
| Recharts | 2+ | Probability charts, price history |
| Zustand | 4+ | Client state management |

## Page Structure

### Page 1: Markets (Home)

The primary landing page. Displays all active markets organized by category with key metrics.

- Header: Satoshi Bets logo + navigation (Markets, Portfolio, How It Works) + Connect Wallet button

- Hero section: tagline, protocol stats (total volume, active markets, participants, sBTC locked)

- Category filter tabs: All, Crypto, Stacks, DeFi, Macro, Regulation, Technology

- Market cards (list view): each card shows icon, question, category tag, probability bar (Yes%/No%), mini sparkline chart, 24h change, volume, end date, and quick-trade Yes/No buttons

- Featured badge on curated high-signal markets

- Sort options: Trending, Newest, Highest Volume, Ending Soon

### Page 2: Market Detail

Full trading interface for a single market.

- Left column (60%): market question, probability bar, price history chart (interactive, Recharts), market description, resolution criteria, resolution oracle info, stats (volume, liquidity, participants)

- Right column (40%): trading panel — Yes/No toggle with current prices, sBTC amount input with preset buttons (0.01, 0.05, 0.1, 0.5), trade summary (avg price, shares received, potential return, multiplier), Place Prediction button, transaction confirmation state

- AI Research panel (collapsible): “Ask Satoshi AI” button expands to show research brief with Yes/No arguments, data points, sources, and follow-up question input

- Activity feed: recent trades on this market (address, side, amount, timestamp)

### Page 3: Portfolio

User’s positions and performance tracking. Requires wallet connection.

- Summary cards: sBTC balance, sBTC in markets, unrealized P&L, Stacking yield (placeholder for PoC)

- Active positions table: market question, side (Yes/No), entry price, current price, amount invested, unrealized P&L

- Resolved positions: past market outcomes, final P&L, claim status

- Claim winnings button for resolved markets with unclaimed payouts

### Page 4: How It Works

Educational page explaining the platform mechanics.

- 5-step flow: Deposit BTC → Mint sBTC → Browse & Predict → Settle with Bitcoin Finality → Withdraw BTC

- Technology stack overview: Bitcoin L1, Stacks L2, Clarity, sBTC, Pyth, AI

- FAQ section covering: what is sBTC, how do prices work, how are markets resolved, what happens if I disagree with resolution

- Builder info: XXIX Labs (29Projects) + Polkadot Fast Grants Alumni badge

### Page 5: Admin Dashboard (Internal)

Curator interface for managing AI-generated markets and oracle resolutions.

- Pending market proposals from AI Market Generator: question, criteria, AI confidence, one-click Approve/Edit/Reject

- Oracle resolution queue: markets awaiting resolution, AI-submitted resolutions with evidence, disputes

- Platform analytics: total volume, unique users, most popular markets, AI generation stats

# Development Plan

## Sprint Schedule (10 Weeks)

| Week | Phase | Key Deliverables | Milestone |
| --- | --- | --- | --- |
| 1 | Setup & Design | Clarinet dev environment. Contract architecture finalized. Testnet wallet setup. GitHub repo structure. | — |
| 2 | Contract: Factory | market-factory.clar complete. Create, read, pause, resume functions. Unit tests passing. | — |
| 3 | Contract: AMM | market-amm.clar complete. CPMM buy/sell/claim logic. Pool initialization. Unit tests. | — |
| 4 | Contract: Oracle | oracle-registry.clar complete. Resolution, dispute, finalize flow. Integration tests across all 3 contracts. Testnet deployment. | MILESTONE 1 (45%) |
| 5 | Frontend: Core | React app scaffolding. Stacks.js wallet connection. Market list page. Market detail page (read-only). | — |
| 6 | Frontend: Trading | Trading panel. Portfolio page. Transaction signing flow. Real-time updates. 5-10 curated markets on testnet. | — |
| 7 | AI: Generator + Research | AI Market Generator backend service. Admin dashboard for market approval. AI Research Assistant API + frontend integration. | — |
| 8 | AI: MM + Oracle | AI Market Maker bot deployed. AI Oracle Agent for event resolution. End-to-end integration testing. | MILESTONE 2 (45%) |
| 9 | Testing | Community testnet launch. Bug fixes. Edge case handling. Performance optimization. | — |
| 10 | Docs & Delivery | Technical docs on GitHub. Architecture diagrams. User guide. Demo video. Grant milestone submission. | MILESTONE 3 (10%) |

# Testing Strategy

## Unit Testing (Contracts)

All Clarity contracts tested using Clarinet’s built-in test framework:

- Every public function has at least 2 tests: happy path + primary error case

- AMM price calculations verified against manual calculations

- Access control tested: unauthorized callers receive correct error codes

- Edge cases: zero amounts, maximum values, double-claim attempts, expired markets

- Target: >90% function coverage

## Integration Testing

End-to-end flows tested on Stacks testnet:

- Full lifecycle: create market → buy shares → resolve → claim winnings

- Dispute flow: submit resolution → dispute → override → finalize

- AI integration: market generator → approval → on-chain creation → AI market maker seeds liquidity

- Multi-user scenarios: multiple wallets trading on same market simultaneously

## AI Module Testing

| Module | Test Criteria | Target |
| --- | --- | --- |
| Market Generator | Proposals are well-formed (valid JSON, all fields present), non-duplicate, time-bounded, objectively resolvable | >70% curator approval rate |
| Research Assistant | Returns balanced analysis (both sides represented), cites real sources, responds within time limit, never recommends a specific bet | 100% safety compliance, <10s response |
| Market Maker | Narrows spread to target, respects risk limits, doesn’t drain pool, handles edge cases (empty pool, extreme prices) | <5% spread within 24h |
| Oracle Agent | Correct resolution for known-outcome test markets, evidence is verifiable, confidence scores correlate with data availability | 100% accuracy on test markets |

## Community Testnet

Public testing phase in Week 9-10:

- Announce on Stacks Discord, Twitter/X, and builder communities

- Testnet faucet provides free sBTC for testing (no real funds)

- Feedback form embedded in app for bug reports and UX feedback

- Target: 50+ transactions from 15+ unique wallets

# PoC Launch Markets

The following 10 markets will be live on testnet at PoC completion. These represent the range of categories and oracle types Satoshi Bets supports.

| # | Market | Category | Oracle | End Date |
| --- | --- | --- | --- | --- |
| 1 | Will BTC exceed $150,000 by June 2026? | Crypto | Price (Pyth) | Jun 30, 2026 |
| 2 | Will sBTC deposits exceed 5,000 BTC by April 2026? | Stacks | AI Oracle | Apr 30, 2026 |
| 3 | Will Stacks TVL reach $500M by Q3 2026? | DeFi | AI Oracle | Sep 30, 2026 |
| 4 | Will BTC dominance stay above 55% through Q2 2026? | Crypto | Price (Pyth) | Jun 30, 2026 |
| 5 | Will a US stablecoin bill pass by end of 2026? | Regulation | AI Oracle | Dec 31, 2026 |
| 6 | Will the Fed cut rates below 3.5% by end of 2026? | Macro | AI Oracle | Dec 31, 2026 |
| 7 | Will ETH Spot ETF approve staking by 2026? | Regulation | AI Oracle | Dec 31, 2026 |
| 8 | Will Stacks process 500K daily transactions by Q3 2026? | Stacks | AI Oracle | Sep 30, 2026 |
| 9 | Will any AI model score >90% on ARC-AGI by 2026? | Technology | AI Oracle | Dec 31, 2026 |
| 10 | Will India pass comprehensive crypto regulation by 2027? | Global | AI Oracle | Mar 31, 2027 |

# Risk Register

| ID | Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | Clarity learning curve delays contract development | Medium | Medium | 2 full weeks dedicated. Rust background transferable. Clarity Working Group support. Clarinet provides excellent local testing. | Kunal |
| R2 | sBTC testnet tokens unavailable | Low | High | Deploy custom SIP-010 fungible token as sBTC mock. Identical interface, swap at mainnet. | Kunal |
| R3 | AI hallucination in market proposals | Medium | Low | Human curator approval required for all markets. Quality filters reject vague/duplicate proposals. PoC is testnet-only. | Kunal |
| R4 | AI oracle produces incorrect resolution | Medium | Medium | Multi-source verification (3+ sources). Confidence threshold (>95% for auto-resolve). 24h dispute window. Manual committee fallback. | Kunal |
| R5 | AMM price manipulation on testnet | Low | Low | AI Market Maker provides baseline liquidity. Risk limits prevent extreme positions. Testnet-only, no real funds at risk. | Kunal |
| R6 | API costs exceed budget (Claude, NewsAPI) | Low | Medium | Response caching (15min). Rate limiting. Estimated $5/day at PoC scale, well within $1,000 API budget for 10 weeks. | Kunal |
| R7 | Stacks testnet instability | Low | Medium | Clarinet local devnet as fallback. All contracts tested locally before testnet deployment. | Kunal |
| R8 | Scope creep beyond 10-week timeline | Medium | Medium | Strict scope document (this PRD). Features beyond PoC explicitly listed as out-of-scope. Weekly self-review against milestones. | Kunal |

# Post-PoC Roadmap

This section outlines what happens after the Getting Started Grant is complete, demonstrating long-term commitment to the Stacks ecosystem.

| Phase | Timeline | Key Deliverables | Funding Source |
| --- | --- | --- | --- |
| Security Audit | Month 3-4 | Professional audit of all Clarity contracts via CoinFabrik or community auditors. Bug bounty program via Immunefi. | Self-funded / Builder Grant |
| Mainnet Launch | Month 4-5 | Deploy to Stacks mainnet with real sBTC. 10 curated markets. AI systems production-hardened. Geofencing for restricted jurisdictions. | Protocol revenue (trading fees) |
| USDCx Integration | Month 5-6 | Dual-asset support: sBTC markets + USDCx markets. Shared liquidity layer. Dollar-denominated option for stablecoin users. | Protocol revenue |
| Community Markets | Month 6-7 | Permissionless market creation. Spam filters. Community governance for dispute resolution. Creator incentives. | Builder Grant application |
| Stacking Yield | Month 7-8 | Integrate sBTC Stacking for idle collateral. Users earn BTC yield while waiting for market resolution. Unique feature vs. all competitors. | Builder Grant |
| Cross-Chain Access | Month 8-10 | Wormhole integration: Ethereum/Solana users can participate via bridged sBTC. Expands addressable market 10x. | Builder Grant / VC |
| Scale & Growth | Month 10+ | Agent marketplace (third-party AI bots). API for data feeds. Institutional features. Governance token exploration if traction warrants. | Bitcoin Frontier Fund / VC |

# Appendix

## A. Glossary

| Term | Definition |
| --- | --- |
| sBTC | A 1:1 Bitcoin-backed token on Stacks L2. Minting: deposit BTC on L1 → receive sBTC on Stacks. Redeemable back to BTC at any time. |
| Clarity | A decidable smart contract language for Stacks. Non-Turing complete by design — contract behavior can be fully analyzed before deployment. |
| CPMM | Constant Product Market Maker. AMM algorithm where x × y = k. Used by Uniswap, adapted for binary outcome markets. |
| Bitcoin Finality | All Stacks transactions inherit Bitcoin’s security. Once settled, transactions are as irreversible as Bitcoin’s. |
| Proof of Transfer (PoX) | Stacks consensus mechanism where miners transfer BTC to stackers. This anchors Stacks to Bitcoin’s security. |
| Stacking | Locking STX (or sBTC) to earn BTC rewards from Proof of Transfer. Analogous to staking in PoS chains. |
| Pyth Network | Decentralized oracle providing sub-second price feeds for crypto assets. Used for deterministic market resolution. |
| SIP-010 | Stacks Improvement Proposal defining the fungible token standard on Stacks (analogous to ERC-20). |

## B. References

- Stacks Documentation: https://docs.stacks.co

- Clarity Language Reference: https://docs.stacks.co/clarity

- sBTC Documentation: https://docs.stacks.co/sbtc

- Clarinet Testing Framework: https://github.com/hirosystems/clarinet

- Stacks.js SDK: https://github.com/hirosystems/stacks.js

- Pyth Network: https://pyth.network

- Anthropic Claude API: https://docs.anthropic.com

— End of PoC PRD —